## Slide 1
Frontline Success Plan
Owner name

## Slide 2
Adoption steps
Purpose of this document
Navigating the landscape of frontline worker transformation through the adoption of new technology can be a daunting yet crucial task. This document is designed to steer you through company-wide adoption of Microsoft Teams. This how-to guide will walk you through deploying Microsoft Teams, ensuring that the frontline worker transformation is seamless and aligns with the attainment of their learning objectives.
Plan
Develop a strategy with Teams and align stakeholders.
Assess
Understand gaps in your current ecosystem and what scenarios you are trying to enable.
Deploy
Set up and configure Teams. Roll out to a pilot group.
Adopt
Roll out Teams to the rest of your organisation and train all users.
Results
Monitor success of adoption and reinforce value.
Adoption guide overview

## Slide 3
Problem Statement
[Insert frontline pain points, operational inefficiencies, retention issues, security concerns, schedule and task management bottlenecking at line managers, difficulty communicating with and among frontline]
Executive Overview
Solution: Microsoft Teams for Frontline Workers
Tailored home experience – surface what’s relevant
Unify team and 1:1 communication on one platform
Automate schedule and task management
Accelerate onboarding and upskilling
Unify line-of-business applications on Teams
Simplify deployment and identity management at scale
Mitigate data security risks
Business case
$ [insert] yearly cost of doing nothing
$ [insert] cost of resolving pain points
$ [insert] yearly savings
Expected ROI of Rollout: $ [insert]
Help Needed
[Insert detail: Executive sponsorship to roll-out Microsoft Teams to Frontline workers, budget, % of headcount to manage rollout of Microsoft Teams for frontline]

## Slide 4
Business
Comms Team must be involved as they are usually responsible communications to all colleagues and suffer from the most challenges to drive colleague engagement. They can either be a blocker or an amazing advocate.
Operations Team must also play a central role in dictating how frontline processes evolve.
Colleagues
Frontline workers – If you really want this to be a great success then there must be something in it for the end user! Selling the ‘What’s In It For Me message’ is essential for adoption and promotion of Teams across the community.
Engaging those end users every step of the way to gain feedback and test and adjust the plan as needed. Having this engagement also ensures you capture any potential blockers and resisters before they become a bigger issue.
IT
IT will be taking on new identities to manage, which comes with security and compliance complexities as well. Making sure IT has what they need to take on this new set of users is paramount to the project’s success.
Additionally, frontline environments may need updates to be ready to support this new technology. IT therefore requires a central role in piloting this new tech.
Gather your team
Achieving successful frontline worker transformation requires three areas of the organisation to come together:

## Slide 5
Gather your team
Name/role | Responsibility
[Insert name] | Will drive overall messaging and accountability for the completion of tasks
[Insert name] | Will represent the business as a trusted and visible leader for frontline workers
[Insert name] | Is accountable for frontline training & onboarding
[Insert name] | Is accountable for engagement of and communication to the frontline
[Insert name] | Is accountable for schedule management of the frontline
[Insert name] | Is accountable for operational efficiency of the frontline
[Insert name] | Creates and implements the solution architecture
[Insert name] | Provides insights into security design process and implementation
[Insert name] | Owns communication tooling such as chat, meetings and calling
[Insert name] | Owns asynchronous tooling such as SharePoint, OneDrive, etc.
[Insert name] | Manages the readiness of your support desk
[Insert name] | Oversees the user change management and adoption program
In this activity, you will fill in the name of the individual or team who will take responsibility for certain tasks within this project.
As you fill this in, consider the below:
Skill Alignment:
Match tasks with the skills and expertise of assigned individuals or teams.
2. Workload Balance:
Distribute tasks evenly to avoid overburdening specific individuals or teams.
3. Communication Efficiency:
Ensure seamless communication and collaboration among team members using Microsoft Teams.

## Slide 6
Microsoft resource | Name
Account Exec | [Insert name]
Account Tech Strategist | [Insert name]
Customer Success Manager | [Insert name]
CS Account Manager | [Insert name]
FastTrack | [Insert name]
Customer Engineer | [Insert name]
Employee Experience TS | [Insert name]
Microsoft TEAM
In this activity, you will fill in the name of the individuals assigned to you from Microsoft.
You should be able to find these [insert where these are]

## Slide 7
Is your sponsor someone who is influential to frontline end users?
Executive sponsors
Will your sponsor help remove any blockers and make decisions?
Will your sponsor be visible throughout the pilot?

## Slide 8
Governance Model
Strategic governance
Operational governance
Local governance
Executive Sponsors: Champions initiative with leadership
Executive Steering Group Review Digital Workplace Steering Group plus business sponsors
IT Functional Steering Group (Proposed) Each business Area represented
Training Onboarding + skilling programs
Communication Interested in reaching frontline end-user
User Adoption Group Representative from the frontline
Champions Community Leader of Champs network
Human resources Close enough to payroll, comms, skilling
Evergreen Forum Ongoing governance team
Local Comms Leads 1 per frontline hub
Local Adoption Leads 1 per frontline hub
Local Sponsors 1-2 per frontline hub
Change Champions 1 per frontline team
Local Functional Leads 1 per frontline team
Mid-level managers Line managers

## Slide 9
Governance Model
Strategic governance
Operational governance
Local governance
Executive Sponsors: [insert name]
Executive Steering Group [insert name]
IT Functional Steering Group (Proposed) [insert name]
Training [insert name]
Communication [insert name]
User Adoption Group [insert name]
Champions Community [insert name]
Human resources [insert name]
Evergreen Forum [insert names]
Local Comms Leads [insert name]
Local Adoption Leads [insert name]
Local Sponsors [insert name(s)]
Change Champions [insert name(s)]
Local Functional Leads [insert name(s)]
Mid-level managers [insert name(s)]
In this activity, you will…

## Slide 10
Team | Meeting cadence
Communications team | Meet every three weeks to discuss comms strategy
 | [Insert text]
 | [Insert text]
 | [Insert text]
 | [Insert text]
 | [Insert text]
 | [Insert text]
Governance / cadence
Microsoft recommends a 6–8 week review of progress with a joint steering committee.
This will help to drive ownership and remove blockers
In this activity, you will fill in your meeting cadence alongside the team who will be meeting.
We have included an example to help get you started. Please delete or amend this as appropriate.
As you fill this in, consider the below:
1. Frequency Alignment:
Align meeting frequency with project needs based on task nature.
2. Team Availability:
Schedule meetings considering everyone's availability for maximum participation.

## Slide 11
Before you start, all stakeholders need to be clear on why this is worth your time, energy and investment.
When all colleagues are clear on the vision, scope and challenges you are trying to resolve this helps to create a more productive and agile environment for a successful pilot.
What existing initiatives does enabling frontline workers ladder-up to?
Agree on the WHY?

## Slide 12: WHY we’re looking to introduce Microsoft Teams
Data Protection
WhatsApp is not GDPR compliant. Colleagues can and have been historically added to groups without their consent, this reveals their personal number to everyone in the group. Subject Access Requests cannot be performed.
Accessibility & Inclusion
Desire to not have one tool or some and one tool for others. Accessibility features in Teams are extensive and continue to feature heavily in its roadmap. Industry insights identify that WhatsApp use impacts mental wellbeing due to the inability to switch off or separate from personal messages.
Communications
Need a tool that they know all colleagues can access. Opportunity to refocus Viva Engage on what it’s built for, core internal employee resource groups. Declutter Viva Engage to help colleagues find the right communities when they need them.
Modern Workplace
Opportunities to take advantage of functionality is limited as not all colleagues have access. Make full use of Microsoft license investment by utilising as much as possible. Technology is evolving and we are need to stay ahead of the curve.
Leadership
Managers are using their time to manage colleagues via WhatsApp instead of higher-value activities. Need to give managers and frontline colleagues a learning and developing path to reduce attrition and improving workforce effectiveness.
Microsoft Advice
Microsoft is seeing greater investment into frontline technologies across industries. Having invested in Microsoft across Modern Work (and likely Security, Azure, and other workloads), making full use of frontline tech will make for excellent ROI.

## Slide 13: Our WHY
[Write Your Title Here]
[Write Your Title Here]
[Write Your Title Here]
[Write Your Title Here]
[Write Your Title Here]
[Write Your Title Here]
[Write your body copy here]
[Write your body copy here]
[Write your body copy here]
[Write your body copy here]
[Write your body copy here]
[Write your body copy here]
In this activity, you will outline your ‘why’. Use the previous slide as inspiration for writing your own reasons for driving frontline transformation through Microsoft Teams.
As you fill this in, consider the below:
1. Value Alignment:
Ensure your 'why' aligns with project and organisation values for a sense of purpose.

## Slide 14
Pain points & associated cost business
Cost of resolving pain points
A
Cost of not doing it
Paint points/security events
Contract renewals
Economic environment
B
Yearly savings of resolved pain points (should be the inverse of A)
C
ROI = C ÷ B
Total ROI
Business case – COST OF DOING
NOTHING

## Slide 15
Business case – COST OF DOING
NOTHING
$ [insert]
A
B
C
Total ROI
$ [insert]
$ [insert]
$ [insert]
In this activity, you will fill in the cost of doing nothing in the case of your organisation.
As you fill this in, consider the below:
1. Thorough Assessment:
In section A, evaluate all potential costs of inaction, considering short-term and long-term consequences.
2. Working out :
Schedule meetings considering everyone's availability for maximum participation.

## Slide 16: Establish objectives and key results
Qualitative goal that you want to achieve. This is your desired outcome.
Measurable, quantitative metrics that contribute to the achievement of an objective.
These are the actions that will be taken to achieve key results.
OKR Formula
Understanding the OKR formula
OKRs (Objectives and Key Results) is a proven goal-setting framework for creating alignment, focus and a highly engaged work culture to drive business outcomes.
Unrealistic or ambiguous goals.
Task list or to-do list.
Overly specific.
Common Mistakes:
No real plan to achieve OKRs.
Key results aren’t measurable.
Too many Objectives or Key Result.
I will as measure by via
objective
key results
key initiatives and projects
Objectives
Key Results
Key Initiatives & Projects
OKRs are not:

## Slide 17
Objective | Key Results | Key Initiatives and Projects
Improve inspection process | Time for inspection moves from 10m to 7m Incidents decrease by 10% | Implementing PowerBI to automate manual inspections
[Insert Text] | [Insert Text] | [Insert Text]
[Insert Text] | [Insert Text] | [Insert Text]
[Insert Text] | [Insert Text] | [Insert Text]
[Insert Text] | [Insert Text] | [Insert Text]
[Insert Text] | [Insert Text] | [Insert Text]
Establish objectives and key results
OKR Formula I will as measure by via
objective
key results
key initiatives and projects
In this activity, you will fill in your key objectives, the key quantifiable results you expect to achieve and the initiatives and projects that you expect to drive this.
We have filled in one example to help get you started, please delete or edit this as appropriate.
As you fill this in, consider the below:
1. Strategic objectives:
Clearly define key objectives aligned with the overall strategic goals of the project.
2. Measurable results:
Specify quantifiable results expected from each objective, ensuring clear metrics for success.

## Slide 18: Defining scope
Now that we’ve established what we want to achieve, this section will help you answer the following questions:
Who?
Which colleagues? Which locations?
Where?
Test stores?
Best quality networks?
Champion’s locations?
When?
Start / End dates

## Slide 19: Persona mapping
Technology
What’s their technology profile?
What devices do they use?
Defining frontline personas
Define archetypical users of the solution or users most impacted by problems that have been identified.
Create a shared understanding about the frontline workers’ needs and challenges.
Enhance the quality of the solution.
Step 1 List all the frontline roles you are targeting and other roles in your organisation that are impacted by the solutions you are building.
Step 2 For each target frontline role, consider the following questions.
Connectivity
Are they able to easily connect to the internet?
Collaboration
Do they work in isolation or are they a highly -collaborative contributor?
Activities
What activities and work this person engages in?
Obstacles
What problems get in the way of users accomplishing their work? How does that make them feel?
Alternatives and workarounds – what are the things they may use instead of the solution?
Rewards & Joy
What makes users happy, delighted and pleasantly surprised?
Demographic
Average and min/max age, gender
Motivation
What’s the key purpose of their role?
Their goals?
What pains are users trying to avoid?
Roles & Organisation
What’s their role, job title?
Where do they fit in the organisational structure?
How are they organised?
What % of the total workforce do they represent
Change & Culture
Are they impacted by a lot of change?
How have they been impacted by Covid-19?
Are they willing to innovate?
Are there any expectations on this role in the near future in terms of key organisational initiatives?
Purpose
Instructions

## Slide 20
Frontline Managers
Managers have too many manual processes around scheduling, tasks, and paperwork that take away time from training their team and providing customer service.
Frontline back of house inventory
Our inventory team faces slow, ad-hoc communication channels, and daily operations suffer from disconnection within a fragmented technology setup.
Frontline customer-facing
Customer interactions are hindered by sluggish and ad-hoc communication channels, while everyday activities lack cohesion in the face of a fragmented technology landscape.
Personas

## Slide 21
Personas
Insert Title
Insert text
Insert Title
Insert text
Insert Title
Insert text
In this activity, you will write a description of the challenges faced by key personas in their current position and what they care about most.
This slide can be duplicated if you want to consider more than 3 personas.
As you fill this in, consider the below:
1. Prioritise concerns:
Identify and prioritise the primary concerns of key personas, focusing on what matters most to them.

## Slide 22
Personas – what’s in it for me?
Persona | Defined by
Frontline managers | Time for inspection moves from 10m to 7m Incidents decrease by 10%
[Insert Text] | [Insert Text]
[Insert Text] | [Insert Text]
In this activity, you will outline what will be gained by key personas through your frontline transformation.
As you fill this in, consider the below:
1. Quantify benefits:
Clearly outline the specific gains and benefits that you’re aiming to achieve for each key persona.

## Slide 23
As someone in…
I want to…
Using…
I’ll know this is successful when…
[Write your team here]
[Write your description here]
[Write your application of technology here]
[Write your solutions success measure here]
Exercise - Identify use case scenarios
In this activity, you will fill in your key use case scenarios. Outline the team this will impact, what you’d like to achieve for them, how you’ll achieve success and the key metrics that you’re aiming to achieve.
Duplicate this slide to create one for each use case.

## Slide 24
Prioritise use case scenarios by evaluating impact and difficulty
[insert here]
[insert here]
[insert here]
[insert here]
[insert here]
[insert here]
[insert here]
[insert here]

## Slide 25
Lorem Ipsum
Lorem Ipsum
Lorem Ipsum
Lorem Ipsum
Lorem Ipsum
Lorem Ipsum
Prioritise use case scenarios by evaluating impact and difficulty
In this activity, you will align each of the use cases created in the previous activity according to their business impact and their difficulty.
Drag and copy the coloured boxes from the activity assets section (on the left of the slide) as needed.
1. Evaluating impact:
Consider factors such as revenue generation, cost reduction, and overall strategic alignment.
2. Difficulty ranking:
Rank the difficulty level of each use case based on factors like complexity, resource requirements, and potential challenges in implementation.

## Slide 26
Prioritising scenarios
Priority | Associated objective | In Scope | Key Result Impacted
1 |  | [Insert text here] | [Insert text here]
2 |  | [Insert text here] | [Insert text here]
3 |  | [Insert text here] | [Insert text here]
4 |  | [Insert text here] | [Insert text here]
In this activity, you will list the use cases in priority order.
As you fill this in, consider the below:
1. Strategic significance:
Prioritise use cases based on their alignment with strategic business goals. Consider the overall impact on organisational objectives.
Notes: Not in scope for phase 1
Company communicator – News at 9
Viva Connections
Viva Learning (Cornerstone/Plursite Integration)
Sideways 6 Integration
Kronos

## Slide 27
Deployment considerations
Option 1 – Quick Start
Release Chat + Communities to all frontline workers (No Teams created). Follow up activity to migrate Viva Engage and add Teams in a second phase.
All colleagues day 1
Option 2 – Small scale pilot
Release Chat + Teams + Communities one small piece at a time on a region-by-region basis. Follow up with Viva Engage migration in a second phase.
Chat Teams Communities
Chat Teams Communities
Region 1
Region 2
Region 3
Option 3 – Deploy All
Release Chat + Teams + Communities on a region-by-region basis with adoption activities including migration of Viva Engage.
Region 3
Region 2
Region 1
Microsoft has seen the most success with this option
Chat Teams Communities

## Slide 28
BUDGET
Phase 1 budget
[insert]
1
2
3
Phase 2 budget
[insert]
Phase 3 budget
[insert]
In this activity, you will set out your budget for each phase of the rollout.
As you fill this in, consider the below:
1. Contingency planning:
Incorporate a contingency budget to account for unexpected costs or changes in the project scope. This ensures financial flexibility and readiness for unforeseen challenges.

## Slide 29
Do they exist?
Is there budget to reward them?
How will they be supported / trained
Measure success / growth
Champions & Implementation MANAGERS

## Slide 30
 | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Cohort 1, scenario 1 |  |  |  |  |  |  |  |  |  |  |  | 
Cohort 2, scenario 1 |  |  |  |  |  |  |  |  |  |  |  | 
Cohort 1, scenario 2 |  |  |  |  |  |  |  |  |  |  |  | 
Cohort 2, scenario 2 |  |  |  |  |  |  |  |  |  |  |  | 
Scenario 1 Workshop
Site Visit
Intro to [Scenario 1] for Cohort 1
[Scenario 1] Pilot
Scenario 1 Workshop
Site Visit
Intro to [Scenario 1] for Cohort 2
[Scenario 1] Pilot
Scenario 2 Workshop
Site Visit
Intro to [Scenario 2] for Cohort 1
[Scenario 2] Pilot
Scenario 2 Workshop
Site Visit
Intro to [Scenario 2] for Cohort 2
[Scenario 2] Pilot
Sample Timeline

## Slide 31
Timeline
Insert Text
Insert Text
Insert Text
Insert Text
 | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Cohort 1, scenario 1 |  |  |  |  |  |  |  |  |  |  |  | 
Cohort 2, scenario 1 |  |  |  |  |  |  |  |  |  |  |  | 
Cohort 1, scenario 2 |  |  |  |  |  |  |  |  |  |  |  | 
Cohort 2, scenario 2 |  |  |  |  |  |  |  |  |  |  |  | 
In this activity, you will outline your expected project timeline(s) for each cohort and scenario.
Use the boxes in the activity assets section (to the left of this slide), dragging and copying them as appropriate.
As you fill this in, consider the below:
1. Consider differences:
Consider how different scenarios and/or different cohorts may require unique timelines.

## Slide 32
What?
[Insert text here]
Phase 1 – what features?
Phase 2 – what features?
[Insert text here]
Who?
[Insert text here]
Where?
When?
[Insert text here]
Which colleagues?
Which locations?
[Insert text here]
[Insert text here]
Test stores? Best quality networks? Champion’s locations?
Start / End dates
Defining scope
In this activity, you will assimilate information from across the ‘assess’ section into a project scope one pager.

## Slide 33
Technical considerations
For technical considerations, which should be led by your IT team, dive into our Frontline Deployment Considerations Checklist by following the link below
Click here

## Slide 34
Prerequisites
In our Frontline Deployment Considerations Checklist, you will also find key information outlining how to deploy your solution at scale, dive in by following the link below
Click here

## Slide 35
Prerequisites
In our Frontline Deployment Considerations Checklist, you will also find a helpful list of roll-out prerequisites, dive in by following the link below
Click here

## Slide 36
What do you want your view to be like?
Decide your frontline worker, information worker and default policy view.
Decisions
Global policy
App policies
Do you want to allow custom apps?
Do you want to allow 3rd party apps?
Are there apps you want to block?
What apps do you want sideloading & pinning?
Do you want people to be able to allow uploading of custom apps?

## Slide 37
Who ’owns’ the store teams?
Naming conventions
Meeting capabilities
Data security
Guest Access
Retention policies
Frontline worker Wizard?
Teams management

## Slide 38
Device POLICIES
If you go with a BYOD policy, this video can be utilised in your frontline communications to help workers understand the benefits of using their own device at work.
Learn more in our IT guide and End User guide for BYOD

## Slide 39
How do they connect support?
Who are support?
Store tech support

## Slide 40
Adoption and change
Ensure frontline workers understand what’s changing and the direct impact on their work.
Achieve buy-in and ensure frontline workers are excited about how transformation will improve their work environment.
Ensure that the frontline know how to use Teams and how to get the most out of it.
Support the development of skills required for transformation through practical training and a conducive learning environment.
Establish ongoing support mechanisms, celebrate successes and create feedback loops to ensure the transformation becomes integrated into frontline workers' daily routines.
A - Awareness
D - Desire
K - Knowledge
A - Ability
R - Reinforcement

## Slide 41
A - Awareness
D - Desire
K - Knowledge
A - Ability
R - Reinforcement
Communications assets
To support the awareness and desire phases of your frontline transformation, we have included the following assets in your adoption kit:
5 editable email templates
5 editable poster designs
5 editable tent card designs
5 pieces of digital artwork to be used as posts on Teams
4 editable GIFs
How to get it on their phone (QR codes)

## Slide 42
 | Gather your people
 | Identify Frontline pilot users and their managers
 | Plan pilot logistics
 | Key scenarios across 2-6 solution areas that best fit pilot group confirmed
 | Agreed on plan for monitoring usage of Teams by Frontline
 | Success criteria and feedback mechanism established
 | Configure Teams
 | Teams capabilities for pilot enabled
 | Pre-pinned apps in Teams configured
 | Messaging policies configured for defined pilot scenario(s)
 | Teams for Frontline configured with relevant connectors, channels and tabs
 | Pilot users have log-in credentials and can mange their credentials
 | Pilot users are licenses
 | Pilot users can get to Teams app
 | Agreed method of joining teams and chats in Teams for pilot users is enabled
 | Confirmed environment for pilot - production or test tenant
 | Applicable guest and external access settings configured
 | Pilot users are assigned relevant member permissions
 | Permission policies configured to allow apps needed for pilot
 | Channel moderation is set up
 | Communicate and train
 | Pilot user readiness plan established including awareness, training and support on targeted scenarios
 | Managers of Frontline pilot users can articulate the benefits of new ways of working using Teams and the expectations for the pilots
 | Measure feedback
 | Measure usage and assess user satisfaction, feedback and insights
 | Iterate & Expand
 | Adjust plan based on feedback and success criteria
 | Expand Teams to more capabilities or locations
Is everything in place? – Pilot checklist
In this activity, you will tick off tasks as you complete them.
You can use the tick boxes in the activity assets section (to the left of the slide) to show that you have completed tasks.

## Slide 43
Channel name | Purpose of Channel | Team Name | Who is in the team | What tags will help with targeting content?
Insert text | Insert text | Insert text | Insert text | Insert text
Insert text | Insert text | Insert text | Insert text | Insert text
Insert text | Insert text | Insert text | Insert text | Insert text
Insert text | Insert text | Insert text | Insert text | Insert text
Insert text | Insert text | Insert text | Insert text | Insert text
1
2
3
4
5
Setting up communications in Microsoft Teams
In this activity, you will plan a structure for your Microsoft Teams channels, outlining the name, purpose, members and tags for each key channel.

## Slide 44
Have a clear “why” for moving to Teams - whether it’s compliance and security, improved collaboration and productivity or moving work-related conversation away from a platform you and your co-workers use with family and friends, make sure you share the “why” with your co-workers.
Add your co-workers to your new Chat or if you created a Team, ensure that all the WhatsApp participants are members of the Team.
Export WhatsApp chat history and share in your new Chat or Teams channel.
Don’t forget to check in with your co-workers on how the switch to Teams is going.
Get the Teams app running on your phone
Install the Teams app
Log in with your Office 365 work account.
In Teams app, create a group Chat or a Team channel that best match topics discussed in your WhatsApp group.
Tip. See Conversations in Chats Vs. Teams Channels to help you decide.
Instruct your co-workers what to expect and next steps – make sure you are articulate not only why the conversations are moving to Teams but also some how-tos.
Tip. See Sample instruction message and Getting started with Teams for inspiration.
Get the conversation going
Encourage conversations and bring people in by @mentioning them.
Checklist for moving to Teams for WhatsApp Group Admins
In this activity, you will tick off tasks as you complete them.
You can use the tick boxes in the activity assets section (to the left of the slide) to show that you have completed tasks.

## Slide 45
Tip: Make sure you include instructions on:
Hi Team! This week, we’re moving conversation in this WhatsApp group to the Teams app.
If you haven’t downloaded the app, click here. Login with your company credentials.
You’ll find our new Teams group called “Euston Daily Ops” under Chat.
We’ll be using the new chat group, for quick daily updates on what’s happening in the main concourse.
  I’ll be deleting this group soon to avoid confusion going forwards. Before deleting the group, I’ll export this chat’s history and uploading it to Teams.
How to log in
Where to get help if your co-workers don’t know their credentials or are struggling to download the app – this will likely be your IT support organisation
How to find the new chat or Team channels where you are moving to from WhatsApp
What will happen to your WhatsApp group – share whether you will you be moving conversation history across or deleting the group in WhatsApp
When/how Teams should be used
What to do with starred messages
When will you be deleting the WhatsApp group
Sample instruction message for Admins to share in WhatsApp Group

## Slide 46
Get to know your Teams app
1
2
5
4
3
Check out 6 tips for messaging like a pro
Don’t just text, share emojis, GIFs, and attachments
Send audio messages
Share your location
Quickly reply with reactions
Praise your colleagues
Scan documents as images, and edit photos
Get the Teams app running on your phone
Install Teams app
Log in with your Office 365 account.
Stay notified Customise the alerts you get for activities in Teams.
Save messages and posts that matter
Display all your saved messages and posts in Saved in your app tray
Getting start with Microsoft Teams
Start a new conversation
Your apps – all apps in your app tray
Messaged in direct 1:1 and group chats
Conversations in channels in Teams you belong to
Menu to configure your app settings
Search through your messages and files
Notes: Install Teams app and Log in
Familiarise yourself with app
Stay notified – get to grips with your notifications and don’t forget to set quiet hours
Check out 6 tips to messaging like a pro
Save messages

## Slide 47
Conversations in Team Channels
For interactions where multiple topics are discussed in an open space
Visible to everyone in the Team
Structured, multiple threaded conversations
Up to 5,000 people
History is shared with all new Team members
Join a team by searching for it – for private Teams, Teams admin approve new members. Generate code to enable new member to join directly without admin approval
On the spot and scheduled audio and video calling
Full extensibility and customisation with apps
Post to channels via mail
Conversations in Chat
For lightweight conversations, where you are directly messaging recipients
Private chats are only visible to those in the chat
One continuous, unthreaded conversation
Can include up to 100 people
Choose if you want to share chat history with new chat participants
New chat recipients must be added by those people already in chat
On the spot screen share, and audio and video calling. Easy scheduling of Teams meetings with all chat participants
Some extensibility with apps
Conversations in Chat vs. Team channel
Notes: This slide is meant to guide through the decision making whether to move convos currently in WhatsApp to Teams Group chat or channel.
It’s helpful to compare each of the points above to what that’s like in WhatsApp

## Slide 48
Posters, flyers, use of screens
Stage of the communication plan
Pre-Launch
Posters and flyers
Communication count down
Teasing video (presented by sponsor)
Train the trainer
Launch
Official launch
Tips and Tricks
Business Scenarios
End-user training
Breakfast or lunch and learn sessions
Post-Launch
Continuing Education (Champions & End-user)
User Club
Feedback Experience
Tips & Tricks
Teasing video
Tips and tricks
Business scenarios
Swag
Breakfast and Lunch sessions
Continuing education
Experience feedback
Communication countdown
Train the trainer
Champions network
Official launch
Training end-user
Tips and tricks
Users club
Sharing success
Communication: Good Practices

## Slide 49
Break room POSTERS
FAQ Document
Quiet Hours
Infographics
Signposting
Instructional
Break room posters are vital for frontline communication, providing visual reminders of key information in common areas. Strategically placed, they convey updates, safety guidelines, and motivation, fostering a sense of community and alignment.
All these assets are editable to ensure that you can align them with your existing branding and communications material.

## Slide 50
Email TEMPLATES
FAQ
Use Case
Instructional
Signposting
Infographics
INBOX
Streamline communication with email templates, offering a standardised way to convey updates, project progress, or announcements. These templates ensure consistency in design. Ideal for official announcements, procedural changes, or detailed instructions, they save time and maintain clear, professional communication.
All these assets are editable to ensure that you can align them with your existing branding and communications material.

## Slide 51
Tent CARDS
FAQ
\
Use Case
Instructional
Signposting
Infographics
Tent cards are versatile tools for mobile communication in dynamic frontline environments. Placed on desks or shared spaces, they convey quick updates, reminders, or contact information. Efficiently designed and distributed, tent cards suit on-the-spot needs like emergency contacts or shift schedules for workers without immediate digital access.
All these assets are editable to ensure that you can align them with your existing branding and communications material.

## Slide 52
Digital CONTENT
FAQ
Instructional
Infographics
Use Case
Signposting
16.11
Distribute impactful digital content directly in Teams for effective communication with frontline workers. Utilise static images to convey information crisply, using visuals and graphics to enhance clarity. Whether illustrating safety procedures or sharing brief updates, this method ensures direct accessibility, fostering an informed and connected workforce through the convenience of Microsoft Teams.
All these assets are editable to ensure that you can align them with your existing branding and communications material.

## Slide 53
GIFs
Leverage the effectiveness of explainer GIFs for seamless communication with frontline workers in Microsoft Teams. Distribute concise digital content directly through Teams, employing animated visuals to enhance clarity and engagement. Whether conveying safety protocols or sharing quick updates, explainer GIFs ensure direct accessibility, fostering a connected and well-informed workforce within the convenience of Microsoft Teams.
Accessibility features in Teams
Translation features

## Slide 54
GIFs
Microsoft has teamed up with eduMe, a frontline training app within Teams, to create guides that teach frontline workers how to use Teams.
These Guides are optimized for mobile, and can be used to introduce your workforce to their new workplace app – even helping them see “What’s in it for me?”
eduMe Guides – Free resources to show your frontline workers how to use Teams
Click here to request your own set of ready-made guides
Available Lessons Include:
Introduction to Microsoft Teams
Sign on to Microsoft Teams
Microsoft Teams App Tour
Introduction to Chat on Microsoft Teams
Customize Quiet Hours and Notification Settings
Introduction to Shifts on Microsoft Teams
Introduction to Walkie Talkie on Microsoft Teams

## Slide 55
Persona feedback
Success metrics
Use case - ROI
RESULTS

## Slide 56
Name | Feedback
[Insert name] | [Insert feedback]
[Insert name] | [Insert feedback]
[Insert name] | [Insert feedback]
[Insert name] | [Insert feedback]
[Insert name] | [Insert feedback]
[Insert name] | [Insert feedback]
[Insert name] | [Insert feedback]
[Insert name] | [Insert feedback]
Feedback – COLLEAGUE SENTIMENT
In this activity, you will outline the feedback you receive from colleagues.
As you fill this in, consider the below:
1. Complete transparency:
Try to include feedback verbatim only refining for length if necessary.

## Slide 57
KPI at beginning of rollout | KPI after 3 months | KPI after 6 months | KPI after 1 year
Revisit KPIs
In this activity, you will track the progress of KPIs across the project over time.
As you fill this in, consider the below:
1. Apply the SMART rule:
Ensure that your KPIs are specific, measurable, assignable, realistic and time-related.

## Slide 58
Use case | Goal | Result | Return on Budget
ROI by use cases
In this activity, you will track the ROI of your use cases to gauge the financial impact and general success of each use case.
Notes: Not in scope for phase 1
Company communicator – News at 9
Viva Connections
Viva Learning (Cornerstone/Plursite Integration)
Sideways 6 Integration
Kronos

## Slide 59
 | Area | Questions to help with Teams and Channels structure
Enable | Communication | What’s the current set-up – frequencies in use? Who connects and radios to each other? Are they using the Walkie-Talkie app in Teams? What are the protocols for use? Naming conventions according to physical location teams help assist corporate communications with cross-posting to multiple teams simultaneously with ease. For example, you can search and cross-post to all teams with UK in the name to target all UK locations
Empower | Schedule Management | Who needs to swap with whom? Who manages the schedule and for how many people?
[Insert team] | Wellbeing & engagement | How is recognition provided? Whose role is it to ensure engagement of the frontline worker?
[Insert team] | Training & onboarding | How is training content shared? Who is sharing the content and with whom? Do you want to support peer-to-peer best practice?
 | Digitised processes | Who needs to work and see activities shared across a group of people? How functions like marketing, safety, compliance and operations disseminate tasks today?
Setting up communications in Microsoft Teams